# Automatidata Proposal

## Overview:

The New York City Taxi and Limousine Commission (TLC) has partnered with Automatidata to develop a regression model that predicts taxi fares before a ride. This project leverages TLC's extensive dataset, which includes over one million daily trips, to provide a data-driven solution that enhances fare transparency, operational efficiency, and customer trust. By utilizing advanced data analysis techniques, feature engineering, and machine learning methodologies, this project aims to create a robust, accurate, and user-friendly predictive model that aligns with TLC's goals of improving service quality and optimizing resources.

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder |
| --- | --- | --- | --- |
| 1 | Establish structure for project workflow (PACE) Plan | Global-level project document | Automatidata Team: - Senior Project Manager: Ensures the workflow structure aligns with project timelines and goals. - Udo Bankole (Director of Data Analysis): Provides high-level input and approval for the workflow structure. |
| 1a | Write a project proposal Plan |  | Automatidata Team: - Senior Project Manager: Coordinates and oversees proposal drafting. - Senior Data Analyst: Contributes technical input to the proposal. NYC TLC Team: - Finance and Administration Department Head: Ensures the proposal aligns with TLC’s business objectives. - Operations Manager: Validates the project’s operational feasibility. |
| 2 | Compile summary information about the data Analyze | Data files ready for EDA | Automatidata Team: - Senior Data Analyst: Leads data compilation and prepares files for EDA. - Data Analysis Manager: Reviews and validates data preparation to ensure readiness. |
| 2a | Begin exploring the data Analyze |  | Automatidata Team: - Senior Data Analyst: Conducts initial data exploration and identifies trends or issues. - Data Analysis Manager: Supervises and provides guidance during exploration. NYC TLC Team: - Finance and Administration Department Head: May review findings from the exploration to ensure business relevance. |
| 3 | Data exploration and cleaning Analyze and Construct | EDA report | Automatidata Team: - Senior Data Analyst: Leads data exploration and cleaning efforts. - Data Analysis Manager: Oversees the EDA process and ensures data quality. NYC TLC Team: - Finance and Administration Department Head: May review the EDA report to confirm the data aligns with TLC's needs and business objectives. |
| 3a | Visualization building Analyze and Construct | Tableau dashboard/visualizations | Automatidata Team: - Senior Data Analyst: Creates dashboards and visualizations using tools like Tableau. - Data Analysis Manager: Reviews visualizations for accuracy and clarity. NYC TLC Team: - Finance and Administration Department Head: Provides feedback to ensure visualizations meet operational and reporting requirements. - Operations Manager: Confirms visualizations offer actionable insights for operations. |
| 4 | Compute descriptive statistics Analyze | Analysis of testing results between two important variables | Automatidata Team: - Senior Data Analyst: Computes and analyzes descriptive statistics. - Data Analysis Manager: Reviews the statistical results and ensures alignment with project objectives. |
| 4a | Conduct hypothesis testing Analyze and Construct |  | Automatidata Team: - Senior Data Analyst: Performs hypothesis testing to validate relationships between variables. - Data Analysis Manager: Guides the selection of tests and reviews outcomes. NYC TLC Team: - Finance and Administration Department Head: Interprets results to confirm alignment with TLC’s strategic goals. |
| 5 | Build a regression model Analyze and Construct |  | Automatidata Team: - Senior Data Analyst: Develops and trains the regression model. - Data Analysis Manager: Supervises the modeling process and ensures compliance with best practices. |
| 5a | Evaluate the model Construct | Determine the success of the model | Automatidata Team: - Senior Data Analyst: Conducts model evaluation to determine its success using performance metrics. - Data Analysis Manager: Validates the evaluation results and recommends adjustments if necessary. NYC TLC Team: - Operations Manager: Provides feedback on model performance and its practical applications. |
| 6 | Build a machine learning model Construct | Final model | Automatidata Team: - Senior Data Analyst: Develops and trains the machine learning model. - Data Analysis Manager: Oversees the modeling process and ensures it meets project requirements. - Director of Data Analysis: Provides high-level guidance and approval for the final model. |
| 6a | Communicate final insights with stakeholders Execute | Report to all stakeholders | Automatidata Team: - Senior Project Manager: Prepares and delivers reports to all stakeholders. - Senior Data Analyst: Contributes technical insights to the final report. - Data Analysis Manager: Ensures the report aligns with project goals and stakeholder expectations. NYC TLC Team: - Finance and Administration Department Head: Reviews the insights for financial and strategic alignment. - Operations Manager: Validates operational relevance and practicality of recommendations. |